Report for the 2023A and 2023B cycle on the SPECULOOS South Observatory

Contacts details: sgzuniga@uliege.be

michael.gillon@uliege.be

elsa.ducrot@cea.fr

Allocated time and status of the programmes

- Cycle 2023A: Of the 66 observation nights available on the SPECULOOS-South telescope, 49 were allocated to Chilean programs. These nights were distributed among three programs: 0111.A-9004 (“Photometry for Secondary Targets of the Hera Mission,” PI Leiva, 12 nights), 0111.A-9005 (Transit Monitoring from the South (TraMoS) project, PI Pignata, 10 nights), and 0111.A-9006 (“Monitoring of Hot Planetary Transits,” PI Caceres, 27 nights). Data were successfully obtained for 42 of these 49 nights, with 5 nights lost due to bad weather and 2 to technical issues. Plans were sent less than 1 month in advance (as stated in the documentation) for 19 nights.

  - Cycle 2023B: Out of the 66 observation nights offered during this cycle, 66 were allocated, and 40 were successful. These nights were shared between two programs: 0111.A-9006 (“Monitoring of Hot Planetary Transits,” PI Caceres, 31 nights), and 0111.A-9005 (Transit Monitoring from the South (TraMoS) project, PI Pignata, 35 nights). However, 4 nights were lost to bad weather, 8 to technical issues with the telescope, and 8 because observation plans were submitted too late. For 35 nights, the plans were submitted less than a month before the scheduled observations, with 25 of these arriving just days before. We scheduled these observations regardless, except for 8 nights, which were received over the weekend or when the responsible staff member was unavailable. Additionally, 6 nights were lost due to human error (issues with uploading the observation plans). In those cases, we worked with the PIs to reschedule the observations, as the errors were on our side.

In total 82 out of the 115 allocated nights were successful for cycle 2023A and 2023B.

Issues

The SPECULOOS team acknowledges very good relations with all PIs from Cycle 2023A and 2023B. In particular, the SPECULOOS team greatly appreciated that all PIs took the time to learn how to use the online tool that was provided to make the plans for each Chilean nights, this made the planification of observations much easier for the team.

The only remark that was raised is that our request to obtain the plans a month in advance was met only for 19 out of 49 nights in Cycle 2023A and 35 out of 66 nights in Cycle 2023B. As in 2021 and 2022, some plans were received only 1 or 2 days before the actual observations which put more stress on the planification and increases the chances to miss the information (which happened on several occasions during cycle 2023B). Still, things improved significantly in Cycle 2023A and 2023B, with almost no delays.